## Slide 1: Systems Analysis and Design
Alan Dennis, Barbara Haley Wixom, and Roberta Roth John Wiley & Sons, Inc.
Slides by Candace S. Garrod
Red Rocks Community College
Notes: *

## Slide 2: Key Ideas
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *
Determine how projects are selected and understand the various approached to the SDLC that are used to structure a development project.
Understand how to select a project methodology based on project characteristics and become familiar with project estimation.
Create a project work plan and understand how to staff a project.
Important techniques to coordinate and manage a project, and how to manage risk on the project.

## Slide 3: PROJECT SELECTION
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *
Systems projects today are evaluated in the context of an entire portfolio of projects.
Determination of a project’s contribution to an entire portfolio of a project reinforces the need for a feasibility study.
Portfolio management takes into consideration the different of projects that exist in an organization

## Slide 4
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *
An approval committee must be selective about where to allocate resources as most organizations have limited funds.
If there are three potentially high-payoff projects, and they all have the same risk, then maybe only one of the projects will be selected.

## Slide 5: How Do Projects Begin?
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *
Business needs should drive projects.
Project sponsor recognizes business need for new system and desires to see it implemented.
Business needs determine the system’s functionality (what it will do).
The project’s business value should be clear.

## Slide 6: CREATING THE PROJECT PLAN
Notes: *

## Slide 7: Project Methodology Options
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *
Waterfall Development
Parallel Development
V-model (variation of the Waterfall Development
Rapid Application Development (RAD)
Iterative Development
Agile Development

## Slide 8: Waterfall Development
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *

## Slide 9: Parallel Development
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *

## Slide 10: V-model
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *

## Slide 11: Iterative Development
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *

## Slide 12: Example of System Prototyping
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *

## Slide 13: Example of Throwaway Prototyping
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *

## Slide 14: Agile Development
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *
A group of programming-centric methodologies that focus on streamlining the SDLC.
Includes face-to-face communication
Extreme programming – emphasizes customer satisfaction and teamwork.

## Slide 15: Example of Extreme Programming
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *

## Slide 16: Selecting the Appropriate Development Methodology
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *

## Slide 17: Criteria for Selecting a Methodology
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *

## Slide 18: Important Factors to Consider
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *
Clarity of User Requirements
Familiarity with Technology
System Complexity
System Reliability
Short Time Schedules
Schedule Visibility

## Slide 19: Estimating the Project Time Frame
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *

## Slide 20: Estimating Project Time Using Industry Standards
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *

## Slide 21: Developing the Work Plan
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *
Identify Tasks
The Project Work Plan

## Slide 22: STAFFING THE PROJECT
Notes: *

## Slide 23: Staffing Attributes
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *
Staffing levels will change over a project’s lifetime
Adding staff may add more overhead than additional labor
Using teams of 8-10 reporting in a hierarchical structure can reduce complexity

## Slide 24: Increasing Complexity with Larger Teams
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *

## Slide 25: Key Definitions
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *
The staffing plan describes the kinds of people working on the project
The project charter describes the project’s objectives and rules
A functional lead manages a group of analysts
A technical lead oversees progress of programmers and technical staff members

## Slide 26: Motivation
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *
Use monetary rewards cautiously
Use intrinsic rewards
  Recognition
  Achievement
  The work itself
  Responsibility
  Advancement
  Chance to learn new skills

## Slide 27: Handling Conflict
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *
Clearly define project plans
Recognize project importance to organization
Project charter listing norms and groundrules
Develop schedule commitments ahead of time
Forecast other priorities and their possible impact on the project

## Slide 28: COORDINATING PROJECT ACTIVITIES
Notes: *

## Slide 29: CASE Tools
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *
Planning Analysis Design Implementation
Upper CASE Lower CASE
Integrated CASE (I-CASE)

## Slide 30: CASE Components
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *
Procedural Metadata
Logic
Diagrams Screen
Designs
CASE Repository

## Slide 31: Standards
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *
Examples
  Formal rules for naming files
  Forms indicating goals reached
  Programming guidelines

## Slide 32: Documentation
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *
Project binder
Table of contents
Continual updating

## Slide 33: MANAGING AND CONTROLLING THE PROJECT
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *

## Slide 34: Timeboxing
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *
Fixed deadline
Reduced functionality, if necessary
Fewer “finishing touches”

## Slide 35: Timeboxing Steps
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *
Set delivery date
  Deadline should not be impossible
  Should be set by development group
Prioritize features by importance
Build the system core
Postpone unfinished functionality
Deliver the system with core functionality
Repeat steps 3-5 to add refinements and enhancements

## Slide 36: Managing Risk
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *
Risk assessment
Actions to reduce risk
Revised assessment

## Slide 37: Classic Mistakes
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *
Overly optimistic schedule
Failing to monitor schedule
Failing to update schedule
Adding people to a late project

## Slide 38: Margins of Error in Cost and Time Estimates
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *

## Slide 39: COORDINATING PROJECT ACTIVITIES
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *

## Slide 40: Example of a Gantt Chart
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *

## Slide 41: Summary
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *
Project initiation involves creating and assessing goals and expectations for a new system
Identifying the business value of the new project is a key to success
Feasibility study is concerned with insuring that technical, economic, and organizational benefits outweigh costs and risks
Project selection involves viewing the project within the context of the entire project portfolio, and selecting those projects that contribute to balance in the portfolio

## Slide 42: Copyright © 2009 John Wiley & Sons, Inc.
PowerPoint Presentation for Dennis, Wixom & Roth Systems Analysis and Design, 4th Edition
Copyright 2009 © John Wiley & Sons, Inc. All rights reserved..
2 - *
All rights reserved. Reproduction or translation of this work beyond that permitted in Section 117 of the 1976 United States Copyright Act without the express written permission of the copyright owner is unlawful.
Request for further information should be addressed to the Permissions Department, John Wiley & Sons, Inc.
The purchaser may make back-up copies for his/her own use only and not for redistribution or resale.
The Publisher assumes no responsibility for errors, omissions, or damages, caused by the use of these programs or from the use of the information contained herein.
Notes: *